Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27-06-2025 |
| --- | --- |
| Team ID | LTVIP2025TMID20382 |
| Project Name | booknest: where stories nestle |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |  |
| Sprint-2 | Registration (Social) | USN-3 | As a user, I can register for the application | 2 | Low |  |
| Sprint-1 | Registration (Social) | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view the homepage/dashboard with featured books, genres, and recommendations. | 3 | High |  |
| Sprint-2 | Book Listings | USN-7 | As a user, I can view detailed listings of books including description, author, price, genre, and availability. | 3 | High |  |
| Sprint-4 | Logout | USN-8 | As a user, I can log out securely from the application. | 1 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 9 | 05 Nov 2022. |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 7 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 7 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

| Day | Planned Remaining | Actual Remaining |
| --- | --- | --- |
| 1 | 10 | 10 |
| 2 | 8 | 8 |
| 3 | 6 | 7 |
| 4 | 4 | 4 |
| 5 | 2 | 2 |
| 6 | 0 | 0 |